Table of contents

Overview

Scope

Inclusion

Test Environments

Exclusions

Test Strategy

Defect Reporting Prodecure

Roles/ Responsibilities

Test Schedule

Test Deliverables

Pricing

Entry and Exit Criteria

Suspension and Resumption Criteria

Tools

Risks and Mitigation

Approvals

Overview

Scope

The scope of the project includes testing the following features of

‘https://demo.opencart.com/’ we app

Inclusions:

- Register

- Login & Logout

- Forgot Pass

- Search

- Product Compare

- Product Display Page

- Add to Cart

- Wish Cart

- Shopping Cart

- Currencies

- Home Page

- Checkout Page

- My Account Page

- Order History Page

- Downloads Page

- Contact Us Page

- Menu Options

- Footer Options

- Category Pages

From our understanding, we belive above functional areas need to be Tested

Test Environments

- Windows 10 – Chrome, Firefox and edge

- Mac OS – Safari

- Android Mobile OS – Chrome

- IPhone Mobile OS – Safari

Exclusion

- All the features except that are mentioned under ‘Inclusions’

- Any third- party features or payment gateways

- Test Automation

Test Strategy

“Pavan” has communicated with ‘opencart(web app)’ and has understood that we need to perform functional Testing of the functionalities mentioned in the above Scope section

As part of Functional Testing, we will follow the below approach for testing.

Step- 1 – Creation of Test Scenarios and Test Cases for the diff features om scope

- We will apply several Test Designing tecnq. While creating Test Cases

- Equivalence Class Partition.

- Boundary Value Analysis

- Decision Table Testing

- State Transition Testing

- Use Case testing

- We also use our expertise in creating Test Cases by applying the below

- Error Guessing

- Exploratory Testing

- We prioritize the test cases

Step 2 – Our Testing process , when e get an Application for testing:

- Firstly, we will perform Smoke Testing to check whether the diff and important functionalities of the app are working

- We reject the build , if the Smoke testing fails and will wait for the stable build before performing in depth testing of the app functionalities

- Once we receive a stable build, which passes Smoke Testing , we perform un depth testing using the Test Cases created.

- Multiple Test Resouces will be testing the same App on Multiple Supported environments simultaneously.

- We then report the bugs in bug tracking tool and send you the defect found on that day in a status end of the day email.

- As part of the Testing , we will perform the below types of testing:

- Smoke Testing and Sanity Testing.

- Regression Testing and Retesting

- Usability Testing, Functionality & UI testing

- We repeat Test Cycles until we get the quality product.

Step3 – We will follow the below best practices to make out\e Testing better:

- Context Driven Testing – We will be performing Testing as per the context of the given app

- Shift Lest testing—We will start testing form the beginning stages of the development itself, instead of waiting for the stable build

- Exploratory testing – Using our expertise we will perform exploratory testing apart form the normal execution of the test cases

- End to end flow testing—we will test the end to end scenario which involve multiple functionalities to simulate the end user flows.

Defect Reporting Procedure:

During the test execution—

- Any deviation from expected behaviour by the app will be noted. If it can’t be reported as defect, it’d be reported as an observation/ issue or posed as a question

- Any usability issues will also be reported.

- After discovery of a defect, it will be retested to verify reproducibility of the defect. Screenshots with steps to reproduce are documented.

- Everyday at the end of the tets execution, defects encountered will be sent along with observations

Note:

- Defects will be documented in a excel.

- Test scenarios and Test cases will ber documented in an excel docment.

Roles / Responsibilities:

| Name | Role | Responsibilities |
| --- | --- | --- |
| Person A | Test Manager | Escalations |
| Person B | Test Lead | - Create the test plan and get the client signoffs - Interact with the app, create and execute the test cases - Report defects - Coordinate the test execution. Verify validity of the defects being reported. - Submit daily issue updates and summary defect reports to the client. - Attend any meeting with client |
| Person C | Senior Test Enginner | - Interact with the app . - Create and execute the test cases. - Report defects |
| Person D | Test Engineer | - Interact with the app - Execute the Test cases - Report defects |

Test Schedule:

Following is the test schedule planned for the project--

| Task | Time duration |
| --- | --- |
| - Creating Test Plan | Start Date to End Date |
| - Test Case Creation | Start Date to End Date |
| - Test Case Execution | Start Date to End Date |
| - Summary Reports Submission | Date |

Test Deliverables:

The following are to be delivered to the client

| Deliverables | Description | Target Completion Date |
| --- | --- | --- |
| Test Plan | Details on the scope of the project, test strategy , test schedule , resource requirements, test deliverables and schedule | Date |
| Functional Test Cases | Test Cases created for the scope defines | Date |
| Defect Reports | Detailed description of the defects identified along with screenshots and steps to reproduce on a daily basis | NA |
| Summary Reports | Summary Reports— Bugs by Bug, Bugs by Functional Area and Bugs by Priority | Date |

Pricing

NA

Entry and Exit Criteria

The below are the entry and exit criteria for every phase of the Software testing life Cycle:

Requirements Analysis

Entry Criteria:

- Once the testing team receives the requirements Doc or details about the project

Exit Criteria:

- List of the Requirements are explored and understood by the testing team.

- Doubts are cleared

Test Planning

Entry Criteria:

- Testable Requirements derived from the given req. doc or projects details

- Doubts are cleared.

Exit Criteria:

- Test Plan doc (includes test strategy) is signed-off by the client

Test Designing

Entry Criteria:

- Test Plan doc is signed-off by the client

Exit Criteria:

- Test Scenarios and Test Cases doc are signed-off by the client

Test Execution:

Entry Criteria:

- Test Scenario and test cases doc are signed-off by the client

- App is ready for the testing

Exit Criteria:

- Test cases reports, Defect Reports are ready

Test Closure:

Entry Criteria:

- Test Case Reports, Defect Reports are ready.

Exit Criteria:

- Test Summary Reports

Suspension and Resumption Criteria

Based on the client decision, we will suspend and resume the project.

We will ramp up and ramp down the resources as per client needs

Tools:

The following are the list of the Tools we will be using in this project:

- XYZ Bug Tracking Tool

- Mind map Tool

- Snipping Screenshot Tool

- Word and Excel doc

Risks and Mitigations

The following are the list of risks possible and the ways to mitigate them:

Risk: Non- availability of resource

Mitigation: Backup Resource Planning

Risk: Build URL is not working

Mitigation: Resources will work on the tasks

Risk : Less Time for testing

Mitigation : Ramp up the resources based on the client needs dynamically

Approvals:

Team will send diff types of doc for client approval like below:

- Test Plan

- Test Scenarios

- Test Cases

- Reports

Testing will only continue to the next steps once these approvals are done